#### This file is part of IDEAS, which uses RePEc data

[ Papers | Articles | Software | Books | Chapters | Authors | Institutions | JEL Classification | NEP reports | Search | New papers by email | Author registration | Rankings | Volunteers | FAQ | Help! ]

## Modelling and assessment of critical risks in BOT road projects

Author info | Abstract | Publisher info | Download info | Related research | Statistics

Author Info

A. V. Thomas
Satyanarayana Kalidindi
L. S. Ganesh

Abstract

Over the years, many private sector participation (PSP) models have been evolved for infrastructure procurement and the Build-Operate-Transfer (BOT) model is one of the most common approaches used for the same. Private infrastructure projects under BOT arrangement have a complex risk profile and to a considerable extent, the success of any BOT project is influenced by the degree to which various project risks are managed. The major steps involved in risk management of a project are risk identification, risk assessment and the processes of prioritization and response to the risks. The conventional risk assessment approaches may not be effective in privatized infrastructure projects because of the fact that, they have very long project lifecycle with many country and sector specific risk factors. The assessment of complex risks is often a difficult task when past data on similar risks are not available. In this research, a risk probability and impact assessment framework based on fuzzy-fault tree and the Delphi method is proposed. The framework includes extensive scenario modelling of critical risks in projects and systematic processing of professional judgement (subjective knowledge) of experts and is developed and demonstrated in the context of critical risks in Indian BOT road projects. Detailed scenario modelling of most critical risks such as traffic revenue risk, delay in land acquisition, demand risk and delay in financial closure are also presented. The proposed risk assessment framework is generic and can be applied with appropriate modifications to suit any complex developmental project where past data is inadequate for risk assessment.

Download Info

To download:

If you experience problems downloading a file, check if you have the proper application to view it first. Information about this may be contained in the File-Format links below. In case of further problems read the IDEAS help file. Note that these files are not on the IDEAS site. Please be patient as the files may be large.

Top of Form

File URL: http://taylorandfrancis.metapress.com/link.asp?target=contribution&id=R2W2241L11121581
File Format: text/html
File Function: 
Download Restriction: Access to full text is restricted to subscribers.

Bottom of Form

As the access to this document is restricted, you may want to search for a different version of it:

Top of Form

Publisher Info

Article provided by Taylor and Francis Journals in its journal Construction Management & Economics.

Volume (Year): 24 (2006)
Issue (Month): 4 (April)
Pages: 407-424
Download reference. The following formats are available: HTML, plain text, BibTeX, RIS, ReDIF
Handle: RePEc:taf:conmgt:v:24:y:2006:i:4:p:407-424
Keywords: BOT projects, risk modelling, risk assessment, fuzzy sets, possibility distribution,

Contact details of provider:
Web page: http://taylorandfrancis.metapress.com/link.asp?target=journal&id=100154

Order Information:
Web: http://www.tandf.co.uk/journals/subscription.html

For technical questions regarding this item, or to correct its listing, contact: baum@bc.edu (Christopher F. Baum).

Related research

Other versions of this item:

References listed on IDEAS
Please report citation or reference errors to Jose.Barrueco@uv.es:

- J. H. M. Tah, V. Carr, 2000. "A proposal for construction project risk assessment using fuzzy logic," Construction Management & Economics, Taylor and Francis Journals, vol. 18(4), pages 491-500, June. [Downloadable!]

Full references

Statistics

Access and download statistics

Did you know? You too can volunteer with RePEc.

This page was last updated on 2007-3-28.

This information is provided to you by IDEAS at the Department of Economics, College of Liberal Arts and Sciences, University of Connecticut using RePEc data

Bottom of Form